| Economic Development, Investment, Trade & Natural Resources |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Petroleum Branch |  |  |  |  |  |  |  |  |
| 360-1395 Ellice Ave, Winnipeg, MB R3G 3P2 |  |  |  |  |  |  |  |  |
| T 204-945-6577 F 204-945-0586 |  |  |  |  |  |  |  |  |
| www.manitoba.ca |  |  |  |  |  |  |  |  |
| WEEKLY WELL ACTIVITY REPORT |  |  |  |  |  |  |  |  |
| PETROLEUM INDUSTRY ACTIVITY REPORT |  |  |  |  |  |  |  |  |
| (January 1/25 -- February 24/25 ) |  |  |  |  |  |  |  |  |
| DRILLING ACTIVITY |  |  | To Feb 24/25 |  |  | To Feb 26/24 |  | 2024 Total |
| Drilling Licences Issued |  |  | 19 |  |  | 22 |  | 195 |
| Licences Cancelled |  |  | 2 |  |  | 4 |  | 13 |
| Vertical Wells Drilled |  |  | 0 |  |  | 0 |  | 3 |
| Horizontal Wells Drilled |  |  | 38 |  |  | 30 |  | 194 |
| Stratigraphic Test Holes Drilled |  |  | 0 |  |  | 0 |  | 0 |
| Wells Drilled - Total |  |  | 38 |  |  | 30 |  | 197 |
| No. of Metres Drilled |  | 84466 |  |  | 72723 |  |  | 471579 |
| Wells Re-entered |  |  | 1 |  |  | 1 |  | 1 |
| Wells Being Drilled |  |  | 3 |  |  | 4 |  | 0 |
| No. of Active Rigs |  |  | 4 |  |  | 4 |  | 0 |
| Wells Licenced but Not Spudded |  |  | 31 |  |  | 47 |  | 54 |
| Wells Completed as Potential Oil Wells |  |  | 38 |  |  | 30 |  | 195 |
| Wells Abandoned Dry |  |  | 0 |  |  | 1 |  | 2 |
| Wells Drilled but Not Completed |  |  | 0 |  |  | 0 |  | 0 |
| Other Completions |  |  | 0 |  |  | 0 |  | 1 |
| New Wells on Production |  |  | 0 |  |  | 17 |  | 0 |
| GEOPHYSICAL ACTIVITY |  |  |  |  |  |  |  |  |
| Geophysical Programs Licenced |  |  | 0 |  |  | 0 |  | 2 |
| Licences Cancelled |  |  | 0 |  |  | 0 |  | 0 |
| Kilometers Licenced |  |  | 0.00 |  |  | 0.00 |  | 50.31 |
| Kilometers Run |  |  | 0.00 |  |  | 0.00 |  | 50.31 |
|  |  |  | 2024/2025 |  |  | 2023/2024 |  |  |
| OIL PRICES (Average) |  | $/M3 ¦ $/BBL |  |  | $/M3 ¦ $/BBL |  |  |  |
| Month of December |  | $579.60 | $92.10 |  | $500.81 | $79.58 |  |  |
| Month of January |  | $604.40 | $96.04 |  | $535.65 | $85.11 |  |  |
| OIL PRODUCTION (M3) |  |  | 2025 |  |  | 2024 |  |  |
| Month of January |  | 200,652.1 |  | M3 | 187,461.4 |  | M3 |  |

WEEKLY WELL ACTIVITY REPORT

24 February 2025

| Lic. No.: 12279 | Daly Unit No. 1 HZNTL D4-4-10-28 (WPM) UWI: 106.04-04-010-28W1.00 - Leg #1 Spud Date: 23-Feb-2025 K.B. Elevation: 516.56 m Surface Casing: 244.50 mm @ 148.00 m with 10.5 t Status: Drilling Ahead (DR) Drilling Ahead: 24-Feb-2025 |
| --- | --- |
| Lic. No.: 12285 | Tundra Daly Sinclair HZNTL A4-31-9-29 (WPM) UWI: 102.04-31-009-29W1.00 - Leg #1 Status: Drilling Ahead (DR) Drilling Ahead: 24-Feb-2025 |
| Lic. No.: 12286 | Tundra Waskada et al HZNTL A11-14-2-25 (WPM) UWI: 103.11-14-002-25W1.00 - Leg #1 Spud Date: 18-Feb-2025 K.B. Elevation: 477.18 m Finished Drilling: 22-Feb-2025 Total Depth: 1869.00 m Rig Released: 22-Feb-2025 Surface Casing: 219.10 mm @ 140.00 m with 7.0 t Production Casing: 139.70mm @ 1869.00 m with 27.5 t Status: Waiting On Service Rig (WOSR) Waiting On Service Rig: 22-Feb-2025 |
| Lic. No.: 12288 | Daly Unit No. 1 Prov. HZNTL C15-4-10-28 (WPM) UWI: 106.15-04-010-28W1.00 - Leg #1 Spud Date: 17-Feb-2024 K.B. Elevation: 517.16 m Finished Drilling: 21-Feb-2025 Total Depth: 2629.00 m Rig Released: 22-Feb-2025 Surface Casing: 244.50 mm @ 149.00 m with 10.5 t Production Casing: 139.70 mm @ 2629.00 m with 45.0 t |
|  | Status: Waiting On Service Rig (WOSR) Waiting On Service Rig: 22-Feb-2025 |
| Lic. No.: 12289 | Tundra et al Daly Sinclair HZNTL C5-5-9-28 (WPM) UWI: 104.05-05-009-28W1.00 - Leg #1 Status: Moving In Rotary Tools (MIRT) Moving In Rotary Tools: 24-Feb-2025 |
| Lic. No.: 12290 | Tundra et al Daly Sinclair HZNTL D5-5-9-28 (WPM) UWI: 105.05-05-009-28W1.00 - Leg #1 Spud Date: 18-Feb-2025 K.B. Elevation: 492.82 m Finished Drilling: 22-Feb-2025 Total Depth: 2390.00 m Rig Released: 23-Feb-2025 Surface Casing: 244.50 mm @ 145.00 m with 7.0 t Production Casing: 139.70 mm @ 2390.00 m with 39.5 t |
|  | Status: Waiting On Service Rig (WOSR) Waiting On Service Rig: 23-Feb-2025 |
| Lic. No.: 12291 | Tundra et al Daly Sinclair HZNTL D12-5-9-28 (WPM) UWI: 105.12-05-009-28W1.00 - Leg #1 Finished Drilling: 17-Feb-2025 Total Depth: 2500.00 m Rig Released: 18-Feb-2025 Surface Casing: 244.50 mm @ 150.00 m with 7.5 t Production Casing: 139.70 mm @ 2500.00 m with 41.0 t Status: Waiting On Service Rig (WOSR) Waiting On Service Rig: 18-Feb-2025 |
| Lic. No.: 12295 | Waskada Unit No. 17 HZNTL A8-10-2-25 (WPM) UWI: 103.08-10-002-25W1.00 - Leg #1 Spud Date: 23-Feb-2025 K.B. Elevation: 475.81 m Surface Casing: 219.10 mm @ 145.00 m with 7.0 t |
|  | Status: Drilling Ahead (DR) Drilling Ahead: 24-Feb-2025 |
| Lic. No.: 12297 | Daly Unit No. 12 HZNTL B5-27-9-28 (WPM) UWI:103.05-27-009-28W1.00 Daly Unit No. 12 HZNTL B05-27-09-28 (WPM) Licence Issued: 20-Feb-2025 Licensee: Tundra Mineral Rights: Tundra Contractor: Ensign Drilling Inc. - Rig# 12 Surface Location: 5C-26-9-28 Co-ords: 629.96 m N of S of Sec 26 60.00 m E of W of Sec 26 Grd Elev: 492.67 m Proj. TD: 2268.26 m (Mississippian) Field: Daly Sinclair Classification: Non Confidential Development Status: Location(LOC) |
| Lic. No.: 12298 | Daly Unit No. 12 HZNTL B8-26-9-28 (WPM) UWI:103.08-26-009-28W1.00 Daly Unit No. 12 HZNTL B08-26-09-28 (WPM) Licence Issued: 20-Feb-2025 Licensee: Tundra Mineral Rights: Tundra Contractor: Ensign Drilling Inc. - Rig# 12 Surface Location: 5C-26-9-28 Co-ords: 604.96 m N of S of Sec 26 60.00 m E of W of Sec 26 Grd Elev: 492.24 m Proj. TD: 2141.15 m (Mississippian) Field: Daly Sinclair Classification: Non Confidential Development Status: Location(LOC) |
| Lic. No.: 12299 | Daly Unit No. 12 HZNTL B14-34-9-28 (WPM) UWI:104.14-34-009-28W1.00 Daly Unit No. 12 HZNTL B14-34-09-28 (WPM) Licence Issued: 20-Feb-2025 Licensee: Tundra Mineral Rights: Tundra Contractor: Ensign Drilling Inc. - Rig# 12 Surface Location: 13C-35-9-28 Co-ords: 68.00 m S of N of Sec 35 85.00 m E of W of Sec 35 Grd Elev: 500.89 m Proj. TD: 1952.90 m (Mississippian) Field: Daly Sinclair Classification: Non Confidential Development Status: Location(LOC) |

WELLS RELEASED OFF CONFIDENTIAL

The following wells were released from confidential during the last week.  To obtain well or production data for these wells, please contact Paulette Seymour at (204) 945-6575.

| Lic. No. | Well Name and Location | Field/Pool Code |
| --- | --- | --- |
| 12192 | Corex Virden HZNTL 8-3-11-26 (WPM) | 5 |
| 12227 | Goodlands Unit No. 2 HZNTL C4-4-1-24 (WPM) | 3 |
| 12254 | Cromer Unit No. 4 HZNTL B5-24-9-28 (WPM) | 1 |
| 12259 | Tundra Daly Sinclair HZNTL D16-36-9-28 (WPM) | 1 |
| 12264 | Tundra Daly Sinclair HZNTL B16-10-10-29 (WPM) | 1 |
| 12265 | Tundra Daly Sinclair Prov. HZNTL A9-5-10-29 (WPM) | 1 |
| 12271 | Tundra et al Daly Sinclair HZNTL A12-2-10-29 (WPM) | 1 |
| 12272 | Tundra et al Daly Sinclair HZNTL B12-2-10-29 (WPM) | 1 |
| 12280 | Tundra Pierson HZNTL 13-2-3-29 (WPM) | 7 |
| 12293 | Daly Unit No. 3 Prov. HZNTL C4-14-10-28 (WPM) | 1 |